## Slide 2: Chapter 3
Working in Teams

## Slide 3: Chapter Outline
The Stages of Teaming
Forming: Strategic Planning
Storming: Managing Conflict
Norming: Determining Team Roles
Performing: Improving Quality

## Slide 4: The Stages of Teaming
Team Members Need Time to Set Goals and Adjust to Each Other’s Working Styles and Abilities
Teams Go through Four Stages that Include
  Forming: Strategic Planning
  Storming: Managing Conflicts
  Norming: Determining Team Roles
  Performing: Improving Quality
Notes: The stages are not rigid. Teams tend to move back and forth among the stages as the project evolves and moves forward.

## Slide 5: Forming: Strategic Planning
Members Should Get to Know Each Other During the Forming Stage
  Step 1: Define project mission and objectives
  Step 2: Identify project outcomes
  Step 3: Define team member responsibilities
  Step 4: Create a project calendar
  Step 5: Write out a work plan
  Step 6: Agree on how conflicts will be resolved
Notes: Step 1: Define Project Mission and Objectives
Start forming by defining the rhetorical situation
  Subject, Purpose (mission statement) Readers, Context
Step 2: Identify Project Outcomes
Outcomes are the tangible results of your project. To define outcomes, convert your objectives into measurable results and specify deliverables.
Step 3: Define Team Member Responsibilities
Everyone in the group is responsible for writing. Other roles may include
  Coordinator, Researchers, Editors, Designer
Step 4: Create a Project Calendar
Project management software can be helpful for larger projects.
Project calendar keeps team on task, showing milestones for the project.
Step 5: Write Out a Work Plan
A work plan is a description of how the project will be completed. It should
  Identify mission and objectives
  Lay out a step-by-step plan
  Establish a project calendar and budget
  Summarize results/deliverables
Step 6: Agree on How Conflicts Will Be Resolved
Conflict is a natural part of the teaming process. Decide in advance on how to handle it.

## Slide 6: Forming: Strategic Planning
Objective:
To Raise awareness of staph infections among our medical staff and patients
Outcome:
More awareness of the problem here at the hospital. People taking precautions against staph.
Deliverable: Pamphlets and posters and raising awareness and describing staph control procedures
Notes: Step 1: Define Project Mission and Objectives
Start forming by defining the rhetorical situation
  Subject, Purpose (mission statement) Readers, Context
Step 2: Identify Project Outcomes
Outcomes are the tangible results of your project. To define outcomes, convert your objectives into measurable results and specify deliverables.
Step 3: Define Team Member Responsibilities
Everyone in the group is responsible for writing. Other roles may include
  Coordinator, Researchers, Editors, Designer
Step 4: Create a Project Calendar
Project management software can be helpful for larger projects.
Project calendar keeps team on task, showing milestones for the project.
Step 5: Write Out a Work Plan
A work plan is a description of how the project will be completed. It should
  Identify mission and objectives
  Lay out a step-by-step plan
  Establish a project calendar and budget
  Summarize results/deliverables
Step 6: Agree on How Conflicts Will Be Resolved
Conflict is a natural part of the teaming process. Decide in advance on how to handle it.

## Slide 7: What are outcomes?
The results of brainstorming
The physical format of your document
The response from your audience
Tangible results of your project

## Slide 8: What are outcomes?
The results of brainstorming
The physical format of your document
The response from your audience
Tangible results of your project

## Slide 9: Storming: Managing Conflict
Team Members Will Need to Negotiate, Adapt, and Compromise to Achieve the Team’s Mission
Conducting Effective Meetings Can Help Work through the Storming Phase

## Slide 10: Storming: Managing Conflict (cont.)
Effective Meeting Strategies:
  Choose a meeting facilitator
  Set an agenda
  Start and end meetings promptly
  Address each agenda item separately
  Encourage participation
  Allow dissent
  Reach consensus and move on
  Record decisions (minutes of meeting)
  Recap each agenda item
  Look ahead (expectations)
Notes: Choose a meeting facilitator – rotate facilitator role to allow everyone to take on leadership.
Set an agenda – an agenda is a list of topics for discussion.
Start and end meetings promptly.
Address each agenda item separately – bouncing around between agenda items is inefficient.
Encourage participation – allow everyone on the team an opportunity to speak about each agenda item.
Allow dissent – it is fine to disagree. Debate will help everyone consider all issues.
Reach consensus and move on – vote on consensus to avoid endless debate.
Record decisions – someone should keep minutes and send them to everyone on the team after the meeting.
Recap each agenda item – summarize what action will be taken and who is responsible for the action.
Look ahead – discuss when the team will meet again, what will be done before the next meeting, and who will facilitate it.

## Slide 11: Storming: Managing Conflict (cont.)
Use Methods Discussed During Forming and Conflict Resolution Methods
Choose a mediator
Ask both sides to state their positions
Identify the issues
Prioritize the issues
Address each issue separately
Write down an agreement
Notes: Choose a mediator – a mediator is like a referee to keep both sides focused and civil.
Ask both sides to state their positions
Identify the issues – once the issues are identified, it becomes easier to talk about them.
Prioritize the issues from most to least important – usually both sides can agree on something. By prioritizing the issues, both sides often begin to see room for negotiation.
Address each issue separately, trying to find a middle ground that is acceptable to both sides of the dispute – look for middle ground.
Write down an agreement that both sides can accept

## Slide 12: If one team member fails to perform, what should the group do?
Follow the steps for conflict management agreed upon during the forming stage
Fire the team member
Ask another team member to complete his or her tasks
None of the above

## Slide 13: If one team member fails to perform, what should the group do?
Follow the steps for conflict management agreed upon during the forming stage
Fire the team member
Ask another team member to complete his or her tasks
None of the above

## Slide 14: Norming: Determining Team Roles
Norming: Members Begin to Accept Responsibilities and Their Roles in the Project
During this Stage
  Revise objectives and outcomes
  Identify team roles
  Use groupware to facilitate work
Notes: Revising objectives and outcomes
Generally stay with your original plan. Just revise and refine it.
Identifying team roles
People oriented roles – responsible for managing the activities of the team members
  Coordinator sets agenda and tracks objectives
  Resource investigator goes out to find information
  Team worker focuses on getting work done
Action-oriented roles – responsible for getting things done
  Shaper focuses on team tasks, emphasizes completing the project
  Implementer stresses “how to” nature of project
  Completer/finisher stresses attention details and quality of project
Cerebral roles – responsible for planning, creating, and providing expertise
  Monitor/evaluator keeps team on task
  Plan thinks creatively
  Specialist contributes special skills
Use groupware to facilitate work – software that helps move information and documents around.
Scheduling and calendaring
Discussing lists and instant messaging
Document posting and commenting

## Slide 15: What does the monitor do?
Sets an agenda and tracks objectives
Stresses “how to” nature of the project
Goes out to find information
Keeps team on task

## Slide 16: What does the monitor do?
Sets an agenda and tracks objectives
Stresses “how to” nature of the project
Goes out to find information
Keeps team on task

## Slide 17: Help: Virtual Teaming
Teamwork Through E-networks, E-mail, Instant Messaging, Phones
  Develop a work plan and stick to it
  Communicate regularly
  Hold teleconferences and videoconferences
  Build trust and respect
  Keep regular hours
Notes: Develop a work plan and stick to it
Members need a clear work plan to keep everyone moving in the right direction.
Work plan should define the mission, state objectives and measurable outcomes, spell out each stage and task in the project, specify who is responsible for each task, and lay out a project calendar.
Communicate regularly
Agree to communicate on a regular basis. Keep each other up-to-date.
Hold teleconferences and videoconferences
Virtual meetings should be preplanned and follow and agenda.
Build trust and respect
Trust is built by communicating effectively, meeting deadlines, and doing high-quality work. Be polite.
Keep regular hours
Office hours allow team members to know that they can reach one another.

## Slide 18: Performing: Improving Quality
Performing: Members Are Comfortable with the Project and Their Roles
Develop Quality Feedback Loops
Regularly Review Performance of Members
Notes: Quality feedback loops – team regularly compares outcomes to project objectives.
Quality feedback loop should include methods to collect feedback on outcomes of the project.

## Slide 19: The Keys to Teaming
Planning
Clear understanding of the mission and steps is important
Effective Communication
  Keep communication lines open